# PRODUCT EXPERIENCE BACKLOG

User journeys for making Chisimba coherent, credible and ready to sell

# Purpose

Chisimba has substantial capability, but capability alone is not a product. People must be able to discover what to do, complete important tasks, recover from mistakes and understand what happened—without first learning the history or internal module boundaries of the platform.

This document is a first UI/UX backlog for discussion with product, learning-design, psychology and agile colleagues. It deliberately treats design as function. The objective is not cosmetic modernisation; it is to make essential journeys understandable, efficient, trustworthy and humane.

Commercial readiness principle  We should not regard a capability as sellable merely because it exists. Its core user journey must also be coherent, testable and supportable.

# How to use this backlog

- Validate the assumptions with representative users before prescribing detailed screens.

- Test whole journeys rather than evaluating isolated pages.

- Record observed friction, failed expectations, workarounds and language confusion.

- Turn validated stories into small deliverable slices with observable acceptance criteria.

- Remove obsolete paths when replacements are complete, so users cannot enter abandoned flows.

## Priority model

| Level | Meaning | Use |
| --- | --- | --- |
| P0 | Journey blocker | A core outcome cannot be completed reliably, safely or at all. |
| P1 | Material friction | Completion is possible but confusing, risky or unnecessarily laborious. |
| P2 | Confidence and polish | Consistency, accessibility and clarity improvements that strengthen trust. |
| P3 | Future opportunity | Useful improvement that does not currently constrain the core proposition. |

## Story anatomy

Each story should include the role, desired task and valuable outcome, followed by:

- Natural entry point

- Shortest sensible happy path

- Success signal

- Recovery from errors or interruptions

- Observable acceptance criteria

- Mobile and accessibility expectations

- Evidence from user testing

- Obsolete code or navigation to remove

# Cross-system foundations

Overarching story  As any Chisimba user, I want similar actions and concepts to look, behave and be named consistently, so that learning one part of the system helps me use the rest.

## UX-01  P0

As any user, I want every important journey to have an obvious entry point, so that I do not need a remembered URL or hidden link.

Why it matters: Discoverability is part of whether a feature exists in practice.

- Primary destinations are reachable through role-appropriate navigation.

- A user can identify the correct starting point without prior instruction.

## UX-02  P0

As any user, I want links and buttons to open the intended destination, so that navigation never fails because markup has been encoded into the URL.

Why it matters: Broken navigation destroys trust and blocks work.

- Generated routes contain ordinary query separators, not visible HTML entities.

- Navigation contracts cover shared link-building primitives.

## UX-03  P1

As any user, I want one consistent meaning for Home, Back, Cancel and Leave, so that I can predict where navigation will take me.

Why it matters: Predictable movement reduces disorientation.

- Duplicate Home actions are removed.

- Back labels describe the destination when history is ambiguous.

- Cancel never saves partial changes silently.

## UX-04  P1

As any user, I want forms to preserve my work and explain validation beside the relevant field, so that errors do not force me to start again.

Why it matters: Recovery is a core part of the form experience.

- One form submission cannot erase another form's unsaved values.

- Errors are specific, accessible and attached to the affected control.

## UX-05  P1

As any user, I want clear loading, success, empty and failure states, so that I always know whether the system is working and what to do next.

Why it matters: Silence and permanent notices both create uncertainty.

- Long-running work can continue outside the web request where appropriate.

- Success notices fade or can be dismissed; important failures persist until addressed.

## UX-06  P1

As any user, I want terminology to match my role and context, so that technical or historical labels do not obscure the task.

Why it matters: Language is navigation.

- System-text substitutions render correctly.

- Labels are task-oriented and avoid unexplained legacy terms.

## UX-07  P2

As any user, I want layouts and controls built from shared skin primitives, so that pages remain visually and behaviourally consistent.

Why it matters: Consistency creates credibility and lowers maintenance cost.

- Equivalent actions use the same button, icon, spacing and feedback patterns.

- Two-column layouts align at outer edges and collapse cleanly on small screens.

## UX-08  P1

As a keyboard, screen-reader or mobile user, I want core journeys to remain operable, so that the platform does not exclude me.

Why it matters: Accessibility is a quality constraint, not a later visual enhancement.

- Controls have visible focus, useful names and adequate targets.

- Content reflows without trapping scrolling or hiding required actions.

# Student journeys

## STU-01  P0

As a prospective student, I want to understand what a course offers and how to access it, so that I can decide whether to begin.

Why it matters: The first commercial journey starts before enrolment.

- Course purpose, audience, commitment and access conditions are clear.

- The primary next action is unambiguous.

## STU-02  P0

As a new student, I want to create and verify my account in one understandable flow, so that I can begin without administrative help.

Why it matters: Registration is the first trust test.

- The form explains requirements beside the correct fields.

- Verification email is branded, useful and configurable.

- Interrupted or expired verification has a clear recovery path.

## STU-03  P0

As a returning student, I want to resume at the right point, so that I do not have to rediscover my place.

Why it matters: Continuation should be easier than initial discovery.

- The post-login page identifies the most useful next action.

- Course progress and last meaningful activity are visible.

## STU-04  P0

As a student, I want to understand the course structure and completion rules, so that I can plan and recognise progress.

Why it matters: Learners need a mental model of the journey.

- Chapters appear in course order with clear states.

- Required content, assessments and pass conditions are explained before completion.

## STU-05  P0

As a student, I want to complete assessments and understand the result, so that feedback helps me learn rather than merely recording a score.

Why it matters: Assessment is part of learning, not an administrative endpoint.

- Instructions, attempt rules and submission state are clear.

- Results distinguish score, feedback, passing status and permitted next steps.

## STU-06  P1

As a student, I want to recover from a failed, interrupted or expired activity, so that a technical problem does not silently cost my work.

Why it matters: Resilience matters in real connectivity conditions.

- Saved state and unsaved risk are visible.

- Retry does not create duplicate submissions.

## STU-07  P0

As a student who has met all requirements, I want to view and download my certificate, so that I can retain evidence of completion.

Why it matters: Certification is a key promised outcome.

- Eligibility is explained before completion.

- Issued certificates remain accessible from the user area.

## STU-08  P1

As a student in a course context, I want an obvious way to leave the course and return to my wider account, so that I do not feel trapped in one scope.

Why it matters: Chisimba's scopes should help rather than confuse.

- Leave Course appears only in a course context.

- The destination is the canonical post-login home.

# Lecturer / instructor journeys

## LEC-01  P0

As a lecturer, I want to create or import a course through a guided starting point, so that I can focus on teaching rather than module internals.

Why it matters: Course creation must feel like one product journey.

- Create and import are visible alternatives.

- Import preview explains what will be created and what is unsupported.

## LEC-02  P0

As a lecturer, I want to organise chapters and activities in course order, so that the learner journey matches my teaching intent.

Why it matters: Sequence is pedagogical structure.

- Items can be added, renamed, reordered and removed safely.

- The student view can be previewed before publication.

## LEC-03  P0

As a lecturer, I want to generate quizzes from selected chapters and review them before activation, so that AI accelerates work without removing professional judgment.

Why it matters: AI should shorten a governed workflow, not create hidden output.

- The entry point appears only when the AI service is available.

- Correct answers are clearly marked and questions can be flagged for correction.

- Generated tests are linked to the correct chapters in course order.

## LEC-04  P1

As a lecturer, I want to activate tests and assign marks efficiently, so that repetitive administration does not dominate assessment setup.

Why it matters: Bulk actions and inline editing reduce unnecessary work.

- Mark all active and assign one mark to all are available with confirmation.

- Individual marks remain editable without a full-page refresh.

## LEC-05  P0

As a lecturer, I want to manage course members and transfer course ownership safely, so that responsibility can change without corrupting identity or access data.

Why it matters: Ownership is distinct from ordinary authorship.

- The new owner must be eligible and the consequence is explained.

- The completed change is auditable and reversible by an authorised administrator.

## LEC-06  P0

As a lecturer, I want to see learner progress and assessment exceptions, so that I can intervene where support is needed.

Why it matters: A useful dashboard should prompt action, not merely display totals.

- Incomplete, at-risk and completed learners are distinguishable.

- The lecturer can move from summary to the relevant learner or activity.

## LEC-07  P1

As a lecturer, I want to attach an approved certificate design and eligibility rule to a course, so that certificates are issued consistently.

Why it matters: Reusable service configuration should become a simple course-level choice.

- The selected design, signer and completion conditions are previewable.

- A sample can be viewed or downloaded before activation.

## LEC-08  P1

As a lecturer, I want contextual help for complex workflows, so that I can complete occasional tasks without external training.

Why it matters: Help is most useful at the moment of need.

- Help explains the whole task, not individual fields alone.

- Instructions are versioned with the relevant capability.

- The Course Administration workbench places a short purpose statement and a contextual Help pointer beside complex or occasional tasks.

- Task help explains prerequisites, scope, consequences and the route back to Course Administration.

# System administrator journeys

## ADM-01  P0

As a system administrator, I want a task-oriented administration home, so that I can find configuration by outcome rather than knowing module names.

Why it matters: Administration navigation should expose a coherent platform.

- Destinations are grouped by meaningful responsibilities.

- Each installed capability has one authoritative entry point.

- Done

## ADM-02  P0

As a system administrator, I want to configure branding once and see where it will be used, so that the platform presents the organisation rather than Chisimba defaults.

Why it matters: White-label credibility depends on consistent identity.

- Site name, logo, organisation details and email identity have previews.

- Fallback behaviour is documented and never leaks unintended branding.

- Paused: This is currently done via sysconfig. It would be nice to have those parameters managed, and even allow the creation of a new canvas. That is not on my current urgent list though, since for now it is only me.

## ADM-03  P0

As a system administrator, I want to configure and test email and AI services, so that dependant features expose only working actions.

Why it matters: Availability must be a service contract.

- Configuration includes a safe test and a useful result.

- Consumers use service availability rather than duplicating key checks.

- Paused: This is currently done via sysconfig. That is not on my current urgent list though, since for now it is only me.

## ADM-04  P0

As a system administrator, I want to manage users, groups, permissions and memberships with clear scopes, so that access changes have predictable consequences.

Why it matters: Site, course and personal scope must not be conflated.

- Site groups and course groups are clearly separated.

- Membership lists remain readable with long names and email addresses.

- Guest membership semantics are explicit rather than appearing universal by accident.

- In-progress to improve the lecturer journey.

## ADM-05  P1

As a system administrator, I want to inspect audit events for account and access changes, so that support and security questions can be answered.

Why it matters: High-impact changes need evidence.

- Events identify actor, subject, action, time, source and outcome.

- Sensitive event data follows an explicit retention policy.

## ADM-06  P0

As a system administrator, I want workers and scheduled tasks to report their health, so that background processing cannot fail silently.

Why it matters: Moving work out of web requests solves timeouts only if operations remain visible.

- Installation guidance covers systemd and cron options.

- Last run, backlog and recent failures are inspectable.

## ADM-07  P1

As a system administrator, I want safe edit, preview and delete flows for reusable resources, so that certificate designs, signers and rubrics remain manageable.

Why it matters: Saving data without a usable list is not a complete management journey.

- Saved records are listed with consistent icon buttons and tooltips.

- Delete has scope-aware confirmation and preview uses saved assets.

## ADM-08  P1

As a system administrator, I want configuration changes to explain their effect and recovery path, so that experimentation does not endanger production.

Why it matters: Administrator UX must support informed judgment.

- High-impact controls include consequences and validation.

- Defaults can be restored without losing unrelated form data.

# Software owner / operator journeys

## OWN-01  P0

As the software owner, I want a repeatable installation path with explicit prerequisites, so that a fresh Chisimba system can be brought up without institutional memory.

Why it matters: Installability determines whether the product can scale beyond its creators.

- Core modules and dependencies install in the correct order.

- Required services, workers and writable data locations are documented and checked.

## OWN-02  P0

As the software owner, I want complete Git-authoritative releases, so that production contains known code rather than accumulated server state.

Why it matters: Reproducible deployment is a commercial support requirement.

- A release records exact repository commits.

- Persistent data is separated from application code and health checks gate completion.

## OWN-03  P0

As the software owner, I want upgrades to declare and apply module metadata and data changes safely, so that new releases do not leave the interface half-updated.

Why it matters: Code deployment and module lifecycle must agree.

- Pending patches are visible and automatable.

- Failure identifies the exact module and leaves a recoverable state.

## OWN-04  P1

As the software owner, I want obsolete modules, routes and assets removed after replacement, so that old behaviour cannot reappear accidentally.

Why it matters: Dead code creates product ambiguity and security burden.

- Replacement work includes a removal checklist.

- No navigation, dependency or installation metadata references retired code.

## OWN-05  P1

As the software owner, I want one skin to own shared components and canvases to own branding variations, so that visual fixes apply consistently across deployments.

Why it matters: Theming architecture should prevent divergent copies.

- Canvases contain deliberate brand/layout overrides only.

- Shared primitives have visual contracts and examples.

## OWN-06  P1

As the software owner, I want supported service boundaries and availability contracts, so that modules can integrate without duplicating infrastructure.

Why it matters: Clean boundaries enable future development and pricing options.

- Entitlement, communications, AI, certification and identity responsibilities are documented.

- Consumer modules depend on contracts, not service internals.

## OWN-07  P1

As the software owner, I want actionable diagnostics that are safe on production, so that support incidents can be resolved without exposing internals to users.

Why it matters: Operational clarity lowers support cost.

- User-facing failures are humane and contain a correlation reference.

- Detailed logs are available only to authorised operators.

## OWN-08  P2

As the software owner, I want a maintained product-experience inventory, so that every screen has an owner, purpose and active journey.

Why it matters: An inventory prevents unfinished and duplicated interfaces from accumulating.

- Pages unsupported by a current journey are reviewed for removal.

- Material UI changes update the relevant story and browser evidence.

# Recommended first research sequence

Begin with complete journeys that cross several modules and are closest to the commercial proposition:

- Student: discover or receive access → register → verify → enter course → resume → complete → assess → receive certificate.

- Lecturer: create or import → organise → generate/review assessment → publish → manage learners → inspect progress.

- Administrator: brand → configure communications and AI → manage identity/access → monitor background work.

- Operator: install → configure → deploy → patch → diagnose → upgrade.

## Suggested research questions

- What does the participant expect to happen next, and why?

- Where do they hesitate, backtrack or ask for terminology to be explained?

- Which information is missing at the moment a decision is required?

- Which action feels risky, irreversible or insufficiently confirmed?

- What workaround do they invent, and what does it reveal about the intended journey?

- At what point would a prospective customer lose confidence in the product?

# Definition of journey-ready

A journey is ready for commercial use when:

- A representative user can find the starting point without coaching.

- The main outcome can be completed through a short, coherent path.

- The interface explains prerequisites, progress and consequences at the relevant moment.

- Errors and interruptions have tested recovery paths.

- Terminology, layout and controls conform to shared product primitives.

- Keyboard, screen-reader and responsive behaviour have been checked.

- Success is observable to the user and auditable where appropriate.

- Obsolete parallel paths have been removed.

Next decision  Validate and reorder this first backlog with people who understand learner behaviour, teaching practice, administration and operations. Then select one end-to-end journey for observation and redesign before adding more product surface.